Sunshine State Energy Resilience Coalition Work Plan

# 1. Overall Project Summary and Approach
A. Executive Summary and Overview

The Tampa Bay Regional Planning Council (TBRPC) is partnering with the Tampa-St. Petersburg-Clearwater Metro Statistical Area (TSPC MSA), the Jacksonville, FL  MSA (JF MSA), the North Port-Sarasota-Bradenton MSA (NPSB MSA), and the Orlando- Kissimmee-Sanford MSA (OKS MSA) to request $199,999,999 in United States Environmental Protection Agency (U.S. EPA) Climate Pollution Reduction Grant (CPRG) Implementation Funding to implement the “Sunshine State Energy Resilience Coalition” (SSERC) Project. The partnership spans 15 counties and 91 cities. Representing over 8,600,000 residents, the SSERC Project embodies almost 40% of Florida’s population. Coalition members to the grant request are Sarasota County, the City of Jacksonville, Orange County, Osceola County; Seminole County; and the City of Orlando. Working together, SSERC will reduce greenhouse gas emissions (GHGs) by 251,191 metric tons by 2030 and 1,009,506 metric tons by 2050 and reduce criteria air pollutants (CAPs) (SO2 by 9,160 lbs; NOx by 47,360 lbs; PM2.5 by 5,420 lbs; VOC by 1,650 lbs; and NH3 by 2,600 lbs) with a focus on maximizing benefits in low-income and disadvantaged communities (LIDAC) by strategically deploying innovative and scalable programs with CPRG resources that leverage existing and future complementary grant funding.

The SSERC Project will reduce GHGs through two GHG Reduction Measures. The first is through “Energy Efficiency Education and Tools” which will provide home energy efficiency education workshops in LIDAC communities as well as energy efficient Do-It-Yourself Home Energy Savings Tool Kits to reduce household GHG emissions and reduce energy burden. The Home Energy Savings Kits will contain tools, resources, and information to conduct an energy audit, educational resources, and consumable products such as weatherization tape and caulking, wall outlet insulation gaskets, water-efficient showerheads and faucet aerators, a smart power strip, and LED bulbs. Details on how to use the items and the benefits they provide will be included in workshops and handouts placed in the kits. Do-It-Yourself Home Energy Audit Kits will be available at select public libraries and community centers, offering tools and resources to track home energy use at no-cost. By promoting the tracking and conservation of energy and water use at-home, these measures will bring awareness to individuals’ carbon footprints and encourage the reduction of household emissions.

The second GHG Reduction Measure is “Large-Scale Solar and High-Performing Buildings for Climate & Community Resilience,” which will increase energy grid reliability and provide solar and deep energy efficiency upgrades on community-facing buildings and critical infrastructure in disadvantaged census tracts to create high-performing buildings that enhance community resilience. As part of this GHG Reduction Measure, SSERC will expand existing statewide and regional workforce training and apprenticeship programs to benefit low-income community members and increase the number of climate-smart jobs within the state.

The Coalition's roots began in the Fall of 2023 when all MSAs in Florida joined together to identify ways to collaborate on CPRG Implementation Grant opportunities. The partnership gained additional urgency when the State of Florida declined to take part in the CPRG program. Monthly calls led by The Nature Conservancy of Florida focused on collaboration and the sharing of best practices for both the Priority Climate Action Plan measures and the CPRG Implementation Grant application process. In December 2024, The Nature Conservancy and the Southern Sustainability Directors Network (SSDN) facilitated a retreat for the Florida MSAs to delve further into potential implementation ideas and to select a lead applicant for a multi-region application. Following the retreat, TBRPC agreed to serve as the lead applicant for a multi-regional application, joining with the JF MSA, the NPSB MSA, and the OKS MSA to spearhead the CPRG program for the State of Florida.

The Coalition’s 15-county geographic region faces direct and immediate threats from anthropogenic climate change and carbon emissions, including increased risks of natural disasters. The state is most well known for its rising sea levels – a major existential threat. With low-lying topography over much of the state and nearly 80% of the population in coastal zones, the potential inundation is overwhelming in terms of social, ecological, and economic impact. Without swift action to reduce GHG emissions – rising sea levels can displace millions of Floridians on a “business-as-usual” carbon trajectory. Sea levels across Florida are as much as 8 inches higher than they were in 1950, and the rate of sea level rise is accelerating alongside GHG emissions. The TSPC MSA, for example, is situated around one of the largest open-water estuaries in the southern United States, which threatens the entire region. Additionally, low-income communities and communities of color bear a disproportionate burden of air pollution due to their proximity to poor air quality environments and are also more likely to have health conditions that are exacerbated by exposure to poor air quality.

## A.1 Description of GHG Reduction Measures

### A.1.i GHG Reduction Measure #1: Energy Efficiency Education and Tools: SSERC Coalition members and partners will deploy energy efficiency tools and provide educational workshops throughout their regions. To ensure these programs benefit low-income residents, energy efficiency education opportunities such as classes/workshops, school outreach programs, and demonstration events will be held in disadvantaged communities in trusted and easily accessible locations. These low-cost strategies are expected to reduce GHG emissions by 10,296 metric tons by 2030 and 17,484 metric tons by 2050, while decreasing the energy burden on low-income and disadvantaged community groups. Through their Priority Climate Action Plans, all four MSAs determined residential homes were a significant source of GHG emissions TSPC  MSA (21.7%), JF MSA (20%), NPSB MSA (21%), and the OKS MSA (30%).

Program Features: Coalition members will implement the following activities.

- Energy efficiency education will be held in public locations, such as libraries, community centers, schools, and in nonprofit facilities, all of which serve marginalized community members.

- TBRPC will contract with a design firm for a statewide brand and multi-lingual educational material that will be shared with Coalition members and partners.

- Attendees will be referred to local and state programs that can help them access energy efficiency rebates and additional state and federal funding for weatherization.

- The events will focus on bilingual (English and Spanish) energy efficiency education and offer additional translation and ADA services as needed.

- Energy Efficiency Tool Kits (EE Toolkits) will be provided to attendees of educational events and in community facilities that serve LIDAC residents.

- Residential Energy Auditing Toolkits (REA Toolkits) will be in public facilities to be loaned out to residents. They will be refilled after each use.

- Tool kits will include items such as energy audit equipment, LED bulbs, smart thermostats, smart power strips, ventilation and weatherization products, water efficiency devices, and educational materials in multiple languages as regionally appropriate.

- The project will train and provide stipends to local trusted advocates to engender trust and expand the participation of marginalized residents.

- Advocates will assist program staff with educational workshops and enable in-home evaluations and installations of minor energy efficiency technologies, where feasible.

### A.1.ii Cost-Burdened Assumptions: Residents in LIDAC communities use an outsized portion of their income to pay their home energy bills. Many LIDAC members identify high energy costs as the primary concern and a barrier to financial stability. Residents experience energy burden (paying over 6% of their annual salary to energy bills) or severe energy burden (over 10%), with communities of color facing the greatest burden. According to the U.S. Department of Energy, energy efficiency could reduce energy costs by 25.2% for low-income Floridians. Reducing these costs on LIDAC residents means they can use their limited incomes on household essentials like food, healthcare, and education.

### A.1.iii Potential Risks: Marginalized and disadvantaged individuals may lack access to transportation to obtain toolkits and attend educational seminars, often do not speak English, and cannot afford energy efficiency improvements such as replacing appliances and updating insulation, which provide larger savings. Without access, education, and the ability to make improvements, there is a risk that the program will not reach individuals who need assistance the most.

### A.1.iv Solutions: SSERC will overcome these risks by offering educational training in trusted facilities within LIDAC communities in diverse languages most appropriate for the community. SSERC will prioritize facilities that are easily accessible by public transportation and translate information within toolkits appropriately. Trainers at public facilities will have information on rebates and programs already available to assist low-income households in making improvements.

Table 1 — Milestones & Tasks For GHG Reduction Measure #1: Energy Efficiency Education and Tools

| Milestone/Task | Pre- Award | Y1 | Y2 | Y3 | Y4 | Y5 |
| --- | --- | --- | --- | --- | --- | --- |
| Milestone 1: Tampa Bay Regional Planning Council (TBRPC) manages the SSERC Project, including grant management and oversight. |  |  |  |  |  |  |
| Task 1.1 TBRPC project administration team works with Coalition members to complete MOAs by July 1, 2024. |  |  |  |  |  |  |
| Task 1.2: TBRPC project team will set up internal accounting, subaward, and reporting protocols by September 2024. |  |  |  |  |  |  |
| Task 1.3 TBRPC signs grant agreement with U.S. EPA by October 2024 |  |  |  |  |  |  |
| Task 1.4: TBRPC reassigns the existing Senior Planner and Director of Resiliency to the SSERC Project and hires a Program Manager, Communications Manager, and Administrative Assistant by November 2024. |  |  |  |  |  |  |
| Task 1.5: TBRPC signs agreements with MSA Leads by November 2024. |  |  |  |  |  |  |
| Task 1.6: Coalition members hire project management and outreach staff by December 2024. |  |  |  |  |  |  |
| Task 1.7 MSA Leads and TBRPC sign agreements with subawardees named in the application by February 2024. |  |  |  |  |  |  |
| Task 1.8: TBRPC convenes MSA Leads and named sub awardees for a kickoff meeting to establish a clear understanding of goals, responsibilities, and lines of communication by March 2025. |  |  |  |  |  |  |
| Task 1.9: TBRPC holds as-needed phone calls with all MSA Leads and sub awardees to ensure Coalition priorities and objectives are met. |  |  |  |  |  |  |
| Milestone 2: Hold 600 Educational Workshops in Community Facilities Serving LIDAC Residents. |  |  |  |  |  |  |
| Task 2.1: TBRPC and MSA Leads determine potential community facilities to hold educational workshops by January-March 2025. |  |  |  |  |  |  |
| Task 2.2: TBRPC contracts with a multilingual translation company to translate energy-efficient material and provide translation and ADA services, when needed, by March 2025. |  |  |  |  |  |  |
| Task 2.3: TBRPC and MSA Leads design outreach materials and education courses by March 2025. |  |  |  |  |  |  |
| Task 2.4: TBRPC and MSA Leads hold as many as 600 energy efficiency educational classes to begin May 2025 and occur throughout the project. |  |  |  |  |  |  |
| Milestone 3: Distribute 1,000 EE Toolkits in LIDAC Community Facilities Annually. |  |  |  |  |  |  |
| Task 3.1 Outreach staff at TBRPC and MSA Leads determine EE Toolkit composition by March2025. |  |  |  |  |  |  |
| Task 3.2 TBRPC, MSA Leads and subawardees purchase and compile EE Toolkits by May 2025. |  |  |  |  |  |  |
| Task 3.3 TBRPC, MSA Leads and subawardees hold multi-lingual energy efficiency sessions where EE Toolkits will be distributed during Task 2.4 energy efficiency educational classes. |  |  |  |  |  |  |
| Milestone 4: Provide 700 REA Toolkits to LIDAC Serving Public Facilities. |  |  |  |  |  |  |
| Task 4.1 Outreach staff at TBRPC and MSA Leads determine REA Toolkit composition by March 2025. |  |  |  |  |  |  |
| Task 4.2 TBRPC, MSA Leads and subawardees purchase and compile REA Toolkits by May 2025. |  |  |  |  |  |  |
| Task 4.3 TBRPC, MSA Leads and subawardees provide REA Toolkits to LIDAC Community Facilities to be publicly accessible by May 2025. |  |  |  |  |  |  |

A.1.v Ensure Success of the Measures: The project will create a robust energy efficiency outreach and education program that is focused on benefiting LIDAC residents to reduce GHG emissions and energy cost burden. The GHG Reduction Strategy will be a success since the project will bring educational events and tools directly to the residents who need them the most, with the assistance of trusted local advocates. Leveraging existing federal and state rebate programs, the project will reduce additional GHG emissions while further easing energy burdens on low-income residents.

A.1.iv Goals of the CPRG Program: GHG Reduction Measure #1 meets program goals by:

- Reducing GHG emissions by 10,296 metric tons by 2030 and 17,484 metric tons by 2050.

- Reducing CAP pollutants such as SO2 by 9,160 lbs; NOX by 47,360 lbs; PM2.5 by 5,420 lbs; VOC by 1,650 lbs; and NH3 by 2,600 lbs).

- Easing the energy burden on LIDAC residents through educational seminars and distributing energy efficiency tool kits within LIDAC areas.

- Providing information on existing energy efficiency rebate programs and directing residents to existing community programs during educational sessions held in LIDAC serving facilities.

- Providing multilingual energy efficiency education and EE Toolkits and REA Toolkits that can be scaled and replicated in municipalities across the country.

A.2 GHG RM #2: Large-Scale Solar and High-Performing Buildings for Climate & Community Resilience

SSERC Coalition members and subawardees will create more climate and community resilient communities through two interrelated strategies: (1) deploying large-scale solar arrays on municipally owned properties and in partnership with local utilities; and (2) identifying community-serving buildings that LIDAC residents rely upon for social, fiscal, educational, or health programs for operational decarbonization upgrades and/or solar deployment with solar backup batteries, if feasible. Together, these strategies will reduce GHG emissions by 241,623 metric tons by 2030 and 1,009,506 metric tons by 2050 tons while bolstering the climate and community resilience of LIDAC residents and improving the resilience of the energy grid throughout Florida.

Program Features: Coalition members will implement the following activities.

Projects will take place in community-serving buildings that are among the first places people turn to for help after natural disasters, such as schools, community or neighborhood centers, and libraries.

- The project will include critical infrastructure such as fire stations and utility pump stations that provide life and safety services during natural disasters.

- Coalition members will have the flexibility to use different criteria and methods for selecting facilities, though the vision of creating high-performing buildings and critical infrastructure to serve LIDAC residents will be a unifying theme.

- TSPC  MSA and NPSB MSA will implement a grant program based on benefits to LIDAC communities, project cost, and reduction of greenhouse gas emissions.

- OKS MSA projects are preselected and short summaries are included in the budget narrative.

- JF  MSA projects are pre-vetted, but final selections will be made after the award of grant funding.

- Energy retrofits will include building envelope improvements, including roof assessments/replacements, heat pump installations, LED lighting, smart thermostats, and HVAC retrofits.

- Historic building energy usage will be reviewed, analyzed, and notated before energy upgrades are done in order to accurately capture GHG reductions afterwards.

- Emissions will further be reduced by installing solar panels on building roofs, covered parking, or standalone arrays.

Resiliency Assumptions: Community facilities selected for energy efficiency and solar upgrades will require less energy to operate. If additional solar arrays are then installed, they will produce a greater percentage of the buildings’ overall energy consumption, reducing consumption of energy produced at the power grid. These facilities will also improve climate and community resilience for LIDAC residents, who are most at risk from climate change and have the least ability to recover following natural disasters.  The buildings will offer critical services such as fire stations and water treatment plants and may provide safe locations to charge phones, escape heat, and receive communications. According to the Federal Emergency Management Agency’s (FEMA) Achieving Equitable Recovery: A Post-Disaster Guide for Local Officials and Leaders, historically marginalized, disadvantaged, or underserved populations are often at the highest risk from the impacts of climate change due to a combination of social, economic, physical, and geographic conditions (Page 4) and are socially vulnerable, which can create barriers to a community’s or individual’s ability to recover from a disaster (Page 5).

The SSERC project will also create a more resilient power grid by deploying large-scale solar. According to the U.S. Department of Energy, a resilient power system “must be capable of lessening the likelihood of long-duration electrical outages occurring over large service areas, limiting the scope and impact of outages when they do occur, and rapidly restoring power after an outage.” In Florida, almost all of electric power is generated in large power plants that distribute power through a region using above-ground power lines that are vulnerable during hurricanes or tornadoes. Large storms in the summer leave households without access to electricity during the hottest time of the year, most heavily affecting residents who are unable to evacuate and face hotter temperatures without electricity to keep cool and store basic refrigerated necessities. It is significantly more difficult for low-income residents to evacuate in advance of a hurricane because of a lack of transportation and financial resources. Increased resilience in the energy grid through the deployment of large-scale solar reduces the risk that low-income residents will become trapped without power.

A.3 Potential Risks for the SSERC Project

The unprecedented Coalition that has come together in Florida has the most important element for success – the political will necessary to reduce GHGs by 251,191 metric tons by 2030 and 1,009,506 metric tons by 2050.  Working together, the partnership which spans over 8.6 million residents, will create a sustainable future for Florida through the synergy of collaboration. The Coalition must now work together to hire, train, and retain the workforce needed to deploy and construct the infrastructure improvements funded by CPRG dollars. An inability to build a green workforce pipeline is a risk for successful implementation of the GHG Reduction Measure.

Solution: As a Coalition that covers 40% of Florida’s population, SSERC is well positioned to leverage U.S. EPA’s investment in energy-efficient retrofits and solar installation into the development of the workforce needed to not only carry out the EPA's initial investment but also lead to increased job quality and wealth creation for its disadvantaged and underrepresented residents. SSERC decided to focus first on solar apprenticeships since 57% of the project involves installing solar. The U.S. Bureau of Labor Statistics has identified 20 of the fastest growing occupations, and solar photovoltaic installers rank 15 with an expected job growth rate of 22% and a median pay rate of $45,230 a year.  According to O*Net Online, in the photovoltaics sector alone, there are currently 11,800 employees in Florida, with an anticipated 2,300 openings expected during the period 2020-2030. This field has a much faster than average growth rate of 15% or higher.

To overcome this challenge, SSERC is working with the Florida Solar Energy Center (FSEC), which is a committed partner that runs the Florida Solar Energy Apprenticeship Program. The apprenticeship model provides structured training and education, with prevailing and progressive wages offered to participants enrolled in the program. Apprentices earn industry-recognized credentials at specified intervals during the training. FSEC’s apprenticeship program has a presence throughout the four-MSA areas to recruit participating employers and prospective apprentices in underserved regions of the MSAs. The project will offer online apprenticeship training and hands-on instruction in LIDAC areas. The facilities that SSERC will retrofit with solar installations will serve as the focal point for training.  SSERC will also work with the Florida Solar Energy Industries Association (FLASEIA), which partnered with the FSEC to develop the Florida Solar Energy Apprenticeship Program.  By providing education and training from the earliest grade levels through post-secondary and beyond, FSEC has facilitated the creation of a pipeline to clean energy career opportunities and will bring this model of education and employment to the SSERC project.

SSERC is working to create partnerships with the local branches of CareerSource Florida (CSF) to provide financial support to businesses that hire new or upgrade incumbent workers in the clean energy sector and offer work skills classes as part of the apprenticeship program. CSF is the statewide workforce policy and investment board that works with the Department of Commerce, local workforce development boards, and career centers throughout Florida. SSERC will partner with CSF because (1) they offer workforce development programs that align with the needs of the GHG Reduction Measures; (2) each MSA has a CSF branch in their region; (3) CSF has established and trusted relationships with CBO groups and connections in LIDAC communities to ensure investment is prioritized in disadvantaged areas; and (4) CSF can provide wraparound services such as daycare and transportation services for qualifying individuals to increase equitable investment.

In order to continue workforce development in the energy and solar fields, Coalition members are also having conversations with universities and state colleges.  Working with partners, SSERC will explore opportunities for program expansion to accommodate the growing demand for skilled workers in the solar installation fields.  Letters of support from regional partners are included to highlight these burgeoning partnerships.  SSERC Coalition members have budgeted funds for additional wraparound services as needed as the program unfolds.

Table 2 — Milestones & Tasks for GHG Reduction Measure #2: Large-Scale Solar and High-Performing Buildings for Climate & Community Resilience.

| Milestone/Task | Pre- Award | Y1 | Y2 | Y3 | Y4 | Y5 |
| --- | --- | --- | --- | --- | --- | --- |
| Milestone 1: Tampa Bay Regional Planning Council (TBRPC) manages the SSERC Project, including grant management and oversight. See Milestone 1 - GHG Reduction Measure #1: Energy Efficiency Education and Tools. |  |  |  |  |  |  |
| See Table 1, Milestone 1 - GHG Reduction Measure #1: Energy Efficiency Education and Tools. |  |  |  |  |  |  |
| Milestone 2: Complete 500 Energy Retrofits in Community Facilities. |  |  |  |  |  |  |
| Task 2.1: TBRPC distributes funding to Coalition members and sub awardees named in application by February 2025 . |  |  |  |  |  |  |
| Task 2.2: Coalition Members and Subawardees begin procurement of community facility retrofits and solar by March 2025. |  |  |  |  |  |  |
| Task 2.3: Coalition Members and Subawardees procure and construct community facility retrofits during years 2-5. |  |  |  |  |  |  |
| Milestone 3: Install 95 Solar Arrays. |  |  |  |  |  |  |
| Task 3.1: TBRPC subawards with Coalition Members by November 2024. |  |  |  |  |  |  |
| Task 3.2: TBRPC subawards with named grantees by December 2024. |  |  |  |  |  |  |
| Task 3.3: Coalition Members and Subawardees begin procurement for the first solar projects by July 2025. |  |  |  |  |  |  |
| Task 3.4: Coalition Members and Subawardees procure and construct solar projects during years 2-5. |  |  |  |  |  |  |
| Milestone 4: Train 120 Apprentices in LIDAC Serving Public Facilities. |  |  |  |  |  |  |
| Task 4.1: TBRPC signs MOU with Florida Solar Energy Center to work with the Coalition to expand its apprenticeship program and offer training in LIDAC communities by January 2025. |  |  |  |  |  |  |
| Task 4.2: TBRPC and Coalition members sign MOU with regional Career Source Centers to support the Apprenticeship Programs by February 2025. |  |  |  |  |  |  |
| Task 4.3: TBRPC and Coalition members contract with regional non-profit entities to provide wraparound services as needed by March 2025. |  |  |  |  |  |  |
| Task 4.4: Workforce development partners hold quarterly training sessions for apprenticeship programs in LIDAC Communities by June 2025. |  |  |  |  |  |  |

A.3.i Ensure the Success of the Measures: SSERC Coalition members will ensure the projects they select benefit marginalized residents since projects will not be finalized until multi-lingual and meaningful public outreach occurs within each MSA (see the Low-Income and Disadvantaged Communities discussion for more information). The exception is OKS MSA which preselected projects in public serving buildings that provide crucial services to LIDAC communities, such as community centers, emergency services for those at risk of homelessness. OKS MSA will also fund large solar installation projects that will help offset utility bill costs for community based organizations and residents in LIDAC communities, while increasing resiliency in the energy grid. Project managers in each MSA will provide TBRPC with the information and data required for reporting requirements and will keep projects on time and within budget. Partnerships with an apprenticeship program and training within LIDAC facilities will spur easily accessible hiring opportunities that create high-quality jobs boosting economic resilience for underrepresented members of the community.

GHG Reduction Measure #2 Meets Program Goals by:

- Reducing GHG emissions 241,623 MT/CO2e by 2030 and 992,022 MT/CO2e by 2050.

- Reducing CAP pollutants such as SO2 by 9,160 lbs; NOX by 47,360 lbs; PM2.5 by 5,420 lbs; VOC by 1,650 lbs; and NH3 by 2,600 lbs).

- Creating a workforce training and hiring program focused on providing good-paying jobs in the green economy for LIDAC residents.

- Creating resilient community-serving facilities and critical infrastructure to provide resources to LIDAC residents following a natural disaster.

- The program will complement The Nature Conservancy’s Solar for All application, which is focused on deploying solar for residential homes. The SSERC project furthers this idea by deploying solar to LIDAC communities' public facilities.

- The program was intentionally designed to be replicable and scalable throughout the four-MSA area. Directing energy efficiency and solar funding to benefit LIDAC residents to increase economic and social resiliency can be replicated in cities and counties throughout the nation.

A.4 Coalition Roles and Responsibilities

Tampa Bay Regional Planning Council (TBRPC) is the applicant and ultimately is responsible for all fiscal commitments and grant requirements for the SSERC. There are six Coalition members whose participation is integral to the project's success:

- City of Jacksonville (Jacksonville) was the lead entity for the PCAP planning process and was tapped to lead both the project design and implementation of the SSERC project for the JF MSA. The City of Jacksonville will work with their regional municipalities (Duval County, St. Johns County, Nassau County, Clay County, City of Atlantic Beach, City of St. Augustine, and the City of Palm Coast) to finalize their projects following the grant award and will subaward CPRG funding to each community. To ensure grant compliance, Jacksonville will hire a staff member who supports subawardees with their projects and grant requirements.

- Sarasota County was the lead for the PCAP planning process and project design for the implementation grant for the NPSB MSA. Sarasota County is working in partnership with TBRPC to design a grant process to award CPRG grant funding based on project cost, reduced greenhouse gas emissions, and benefits to LIDAC communities. Once grant awardees are determined, Sarasota County will subaward CPRG funding to grant recipients. Sarasota County will hire 2 staff members to oversee its own projects, support municipalities in the NPSB MSA with projects, provide education/outreach, and help ensure grant compliance with TBRPC.

- Orange County Orange County was the lead on project design for implementation funding for the OKS MSA. Orange County will oversee the energy efficiency education program and the EE and REA Toolkits for the OKS MSA and will subaward with the East Central Florida Regional Planning Council (ECFRPC) to support municipalities in the OKS MSA with projects, education/outreach, and grant compliance with TBRPC. Orange County will manage its own greenhouse gas reduction projects and grant compliance and will hire the equivalent of 2 FTEs.

- Osceola County, Seminole County. and the City of Orlando are within the OKS MSA and have helped guide the project design of the Implementation Grant. All three counties will partner with the other communities in the OKS MSA on a coordinated youth and adult greenhouse gas reduction education program and will manage their own greenhouse gas reduction projects and grant compliance.

A.5 MOA Commitment

Tampa Bay Regional Planning Council (TBRPC) affirmatively declares that it will submit an MOA signed by Sarasota County, the City of Jacksonville, Orange County, Osceola County; Seminole County; and the City of Orlando by July 1, 2024.

A.6 GHG Reduction Measures in PCAP

The SSERC Coalition comprises four distinct Priority Climate Action Plans. The MSAs started working together in the Fall of 2023 to align their PCAPs and to pursue a multi-regional grant to lead the CPRG initiative for Florida. The two priority GHG Reduction Measures are listed in all four PCAPs for their region. Relevant PCAPs for this application are:

- East Central Florida's Priority Action Climate Plan (ECF PCAP);

- Clean Air Tampa Bay Priority Action Climate Plan (CATB PCAP);

- Clean Air Coalition Sarasota-Manatee Priority Action Climate Plan (CACSM PCAP); and

- Clean Air Northeast Florida Regional Priority Action Climate Plan (CANFR PCAP).

Table 3 — GHG Reduction Measures in PCAP.

| GHG Reduction Measure #1: Efficiency Education and Tools. |  |  |
| --- | --- | --- |
| PCAP | Priority Reduction Measure in PCAP | Reason for Priority |
| ECF PCAP | “Commercial/Residential Building Energy Efficiency” (pg 42-45) | Residential energy use was responsible for 29.2% of all GHG emissions and the region. |
| CATB PCAP | “Energy Efficiency Programs” (pg 33) | Residential energy use was responsible for 21.9% of all GHG emissions. |
| CACSM PCAP | “Residential Energy Efficiency” (pg 52-53) | Residential energy use was responsible for 29.2% of all GHG emissions and the region. |
| CANFR PCAP | “Residential Solar and Energy Efficiency Programs” (pg 15) | Residential buildings are the largest contributors making up 20% of all GHG emissions. |
| GHG Reduction Measure #2: Large-Scale Solar and High-Performing Buildings for Climate & Community Resilience Strategy. |  |  |
| ECF PCAP | “Commercial/Residential Building Energy Efficiency,” (pg 42-45) and “Increase Solar Photovoltaic Deployment Measures” (pg 45-46) | ECF selected this measure since commercial energy accounted for 22.2% of all GHG emissions in the region. |
| CATB PCAP | “Energy Efficiency Program for Fire Stations, Schools, and Community Facilities,” and “Regional Solar Feasibility and Installation and Solar Storage for Public Facilities” (pg 31 and Appendix C pages i-ii) | CATB selected this measure since 18.6% of all GHG emissions are from the commercial energy sector and because stakeholders prioritized these actions. |
| CACSM PCAP | “Facilities Energy Efficiency,” (pg 59) and “Facilities Renewable Energy” (pg 58) | These measures are intertwined and were selected as a priority since commercial buildings were the third largest producers of GHG emissions and increased energy efficiency combined with renewable energy use can improve the community services throughout the year. |
| CANFR PCAP | “Municipal Built Environment & Infrastructure Decarbonization” and “Municipal Solar Expansion” (pg 8) | Commercial GHG emission accounts for 21% of all emissions in the CANFR MSA and the communities in the area expect to see significant population growth, further increasing carbon emissions without decarbonization. |

A.7 Demonstration of Funding

The unprecedented partnership between four MSAs covering 40% of Florida’s population is only matched by the scale of the funding needed to reduce GHG emissions throughout the Sunshine State. The formation of the partnership is a unique, historic opportunity created by the Climate Pollution Reduction Act. The project intentionally focuses on the largest sector of GHG emissions in Florida, the Building Sector.

There is no equivalent funding source to reduce GHG in community facilities. While The Nature Conservancy of Florida applied for a $400 million U.S. EPA Solar for All grant, the project focused solely on residential housing. The SSERC Coalition is working closely with The Nature Conservancy to leverage both grant opportunities and integrate workforce programs to maximize benefits to LIDAC residents if awarded. However, the proposed Solar for All project will not reduce GHG emissions in the commercial building sector.

Other Funding Sources: The SSERC has explored other funding sources for the proposed measures. A few are listed below, but none can fund the scope and depth of the proposed project.

- USDOE’s State Energy Program provides funding for energy efficiency projects in each state. Florida’s State Energy Programs are focused on other sectors and do not provide funding for municipal weatherization and solar deployment programs.

- USDOE’s Communities Sparking Investments in Transformative Energy program is a new initiative that will provide up to $3,600,000 for local communities to implement clean energy programs. This funding would support only one community project for the SSERC Coalition and is not a sufficient funding source.

- The Energy Futures Grant provides financial and technical help to support innovative, novel, or early action clean energy projects to benefit disadvantaged communities. Implementation funding is limited to $1 million and is not sufficient for the scope of this project.

- The Energy Efficiency Revolving Loan Fund Capitalization Grant Program: The State of Florida declined to accept this funding.

Coalition Members have Applied for the Following Grants to Reduce GHG Emissions:

- The Better Climate Challenge encourages portfolio-wide GHG emission reduction goals. The City of Orlando was the only community selected in Florida for its Green Works Orlando Community & Municipal Action Plans Project. While Orlando reduced 20% of its energy consumption at municipal buildings, the City has a goal for its facilities to be 100% renewable from local resources by 2030, leaving a significant gap for the City of Orlando, which covers just 3.7% of the population represented in this application.

- The Energy Efficiency and Conservation Block Grant Program is well designed to reduce community facility GHG emissions. However, allocations to each county and municipality in SSERC are well under $1 million, which is not sufficient to carry out the SSERC project.

- Federal tax credits are an additional source of funding to leverage the SSERC project. The Coalition will explore ways to use tax incentives to increase the project's cost efficiency as it moves forward.

No Coalition member or partner of the SSERC project has received or can pursue funding on the scale needed to implement the four MSA’s projects. These projects can only come to fruition with CPRG Implementation funding.

A.8 Transformative Impact

The SSERC Coalition is paving Florida’s path forward on the meaningful reduction of GHG emissions and creating more resilient communities. The SSERC project will reduce the energy used in local government facilities by performing deep energy retrofits in public buildings combined with deploying solar arrays, drastically reducing the energy needed to run these facilities. The project is scalable and meets the needs of rural, suburban, and large urban centers in Florida by providing a model to reduce GHG emissions through decarbonization and solar arrays but is not a one-size-fits-all approach. The focus on public and critical facilities that serve LIDAC residents is an innovative way to create more buildings that vulnerable residents rely upon to recover following a natural disaster while reducing GHG emissions. The project also creates a replicable model to deploy Large-Scale Solar in order to reduce GHG emissions and bolster the energy grid, which will serve LIDAC residents who are often the least able to evacuate ahead of a hurricane. Communities throughout the nation can replicate this model to reduce GHG emissions while ensuring the benefit goes to the most vulnerable residents.

Bringing energy efficiency education and workforce training/hiring to LIDAC residents by enlisting trusted community advocates and holding sessions in community facilities is an innovative approach to community outreach and benefits. Marginalized residents are less able to take advantage of public programs that occur outside of their communities because of transportation, language, and cultural barriers. Working with nonprofits that serve residents and offering multilingual translation and ADA services and wraparound services such as childcare, transportation options, and life skills training in LIDAC communities will ensure the SSERC project's success and can be replicated by any size community. To increase the likelihood of the project being replicated, SSERC Coalition members will be leaders in GHG reductions for Florida and the municipalities around the nation. They will attend local, regional, state, and national conferences to promote the Coalition and share lessons learned. Project leaders will also communicate the benefits of the program through professional publications and their professional networks.

2. Impact of GHG Reduction Measures

# 2.1 Impact and Cost-Effectiveness of GHG Reduction Measure #1: Energy Efficiency Education and Toolkit

Table 4 — Magnitude of GHG Reductions and Annual Energy Savings for GHG Reduction Measure #1

|  | 2025 | 2026 | 2027 | 2028 | 2029 | 2025-2030 | 2025-2050 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Annual Energy Savings ($) | 621,078 | 821,099 | 1,028,666 | 1,413,859 | 1,467,757 | 6,536,975 | 27,209,415 |
| Annual Emissions Reductions (metric tons CO₂e) | 1,560 | 2,233 | 2,739 | 2,722 | 3,207 | 10,296 | 17,484 |

Please see the Technical Appendix for a detailed explanation of the assumptions underlying these projected impact measures and their longevity.

Table 5 — Cost-Effectiveness Summary for GHG Reduction Measure #1

| CPRG Request ($) | $9,190,446 |
| --- | --- |
| Cumulative GHG Emissions Reduction, 2025-2030 (metric tons CO₂) | 10,296 ton CO2e |
| Cost-Effectiveness of GHG Reductions ($/metric ton CO₂e) | $892.62 per ton CO2e |

2.2 Impact and Cost-Effectiveness of of GHG Reduction Measure #2: Large-Scale Solar and High-Performing Buildings for Climate & Community Resilience

Table 6 — Magnitude of GHG Reductions and Annual Energy Savings for GHG Reduction Measure #2

|  | 2025 | 2026 | 2027 | 2028 | 2029 | 2025-2030 | 2025-2050 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Annual Solar Energy Savings ($) | $2,292,794 | $5,279,965 | $9,078,607 | $6,759,155 | $17,728,459 | $47,644,928 | $261,227,778 |
| Annual Energy Efficiency Savings ($) | $1,700,881 | $5,91,2548 | $10,832,742 | $15,438,953 | $19,688,894 | $55,638,818 | $323,059,783 |
| Annual Emissions Reductions (metric tons CO₂e) | 12,878 | 31,356 | 53,974 | 271,926 | 87,472 | 241,623 | 992,022 |

Table 7 — Cost-Effectiveness Summary for GHG Reduction Measure #2

| CPRG Request ($) | $190,809,553 |
| --- | --- |
| Cumulative GHG Emissions Reduction, 2025-2030 (metric tons CO₂) | 241,623 ton CO2e |
| Cost-Effectiveness of GHG Reductions ($/metric ton CO₂e) | $789.70 per ton CO2e |

The cost-effectiveness of the Sunshine State Energy Resilience Coalition is foremost its emphasis on improving the quality of life, health outcomes, energy burden, and job opportunities for LIDAC residents.  All program  funding for the Energy Efficiency Education and Toolkit GHG Reduction Measure #1 is focused on energy efficiency education and the tools needed for LIDAC residents to reduce their energy burden. The project will provide $601,100 in Residential Energy Auditing Toolkits (REA Toolkits) that will be loaned out from LIDAC service public spaces and refilled after each use to amplify energy savings.  The program will also distribute $565,255 in Energy Efficiency Tool Kits (EE Toolkits) to attendees of educational events  in community facilities that serve LIDAC residents.

The Large-Scale Solar and High-Performing Buildings for Climate & Community Resilience GHG Reduction Measure #2 will expand existing solar apprenticeship programs for LIDAC residents, holding training in the very facilities upgraded with CPRG funds.  The project will provide $62,733,852 in funding to retrofit community facilities that serve LIDAC residents and $114,189,165 on solar installations in LIDAC serving facilities and to increase the resilience of the energy grid.  As the energy grid becomes less reliable during natural disasters, energy grid redundancy combined with resiliency hubs will protect LIDAC residents who are the least able to evacuate before a natural disaster, saving lives.

Documentation of GHG Reduction Assumptions – Please see the Technical Appendix for documentation of GHG reduction assumption.

3. Environmental Results – Outputs, Outcomes, and Performance Measures

Table 8 — Expected Outputs and Outcomes

|  | Y1 | Y2 | Y3 | Y4 | Y5 | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Performance Measure 1 - % of Coalition Members Providing Energy Efficiency Education. |  |  |  |  |  |  |
| Performance Measure 2 - % of Subawardees Meeting Emission Reduction Goals. |  |  |  |  |  |  |
| Outcome: Reduced GHG Emissions in the Residential Building Sector. |  |  |  |  |  |  |
| # of EE Toolkits Distributed | 1,000 | 1,000 | 1,000 | 1,000 | 1,000 | 5,000 |
| # of REA Toolkits Checked Out | 300 | 300 | 300 | 300 | 300 | 1,200 |
| # of Energy Efficiency Trainings in LIDAC Communities | 120 | 120 | 120 | 120 | 120 | 600 |
| # of GHG Emissions Reduced | 1,560 | 2,233 | 2,739 | 2,722 | 3,207 | 10,296 |
| Performance Measure 3 - % of Funding Unallocated. |  |  |  |  |  |  |
| Performance Measure 4 - % of Funding Remaining. |  |  |  |  |  |  |
| Performance Measure 5 - % of Subawardees Meeting Emission Reduction Goals. |  |  |  |  |  |  |
| Outcome: Reduced GHG Emissions in the Commercial Building Sector. |  |  |  |  |  |  |
| # Number of Energy Retrofits in Community Facility | 100 | 100 | 100 | 100 | 100 | 500 |
| # of Solar Arrays Deployed | 19 | 19 | 19 | 19 | 19 | 95 |
| # of GHG Emissions Reduced | 12,878 | 31,356 | 53,974 | 271,926 | 87,472 | 241,623 |
| Outcome: Reduced CAP Emissions in the Commercial and Building Sector. |  |  |  |  |  |  |
| # of SO2 (lbs) Emissions Reduced | 300 | 698 | 697 | 698 | 697 | 3,090 |
| # of NOx (lbs) Emissions Reduced | 1,000 | 2,040 | 2,040 | 2,040 | 2,040 | 9,160 |
| # of PM2.5 (lbs) Emissions Reduced | 5,000 | 10,590 | 10,590 | 10,590 | 10,590 | 47,360 |
| # of VOC (lbs) Emissions Reduced | 700 | 1,180 | 1,180 | 1,180 | 1,180 | 5,420 |
| # of NH3 (lbs) Emissions Reduced | 400 | 313 | 312 | 313 | 312 | 1,650 |
| Performance Measure 6 - % of Municipal Subawardees Partnered with Apprenticeship/Pre-Apprenticeship Programs. |  |  |  |  |  |  |
| Performance Measure 7 - % of Solar Contracts Includes Apprenticeship/Pre-Apprenticeship Trainees. |  |  |  |  |  |  |
| Outcome: Skilled Workforce to Support the Burgeoning Green Economy in the Sunshine State. |  |  |  |  |  |  |
| # of Apprentices Who Participate from LIDAC Communities | 15 | 15 | 30 | 30 | 30 | 120 |
| # of Workforce Training Partners | 1 | 4 | 2 | 2 | 2 | 11 |

3.1 Performance Measures and Plan

The SSERC Coalition will ensure the success of the project by tracking, measuring, and reporting on progress toward the outputs, outcome measures, and performance measures listed above. TBRPC will create a tracking system that each subawardee will update monthly to ensure that energy education, distribution of toolkits, community facility retrofits, solar deployment, and workforce training efforts remain on track. SSERC will track energy consumption in community facilities by performing a pre- and post-energy usage analysis on community facilities and thereafter tracking kilowatt hours used in the facility. Solar projects will be measured by the total amount of kilowatts produced. Coalition members will also estimate the reduction in energy usage by the number of toolkits distributed. Using the estimated energy reductions, CAP reductions will be obtained using U.S. EPA’s Avert Tool. These measures will be included in the semi-annual reports which will include percentages of projects that benefit LIDAC residents.

3.2 Authorities, Implementation Timeline, and Milestones

Authorities

Tampa Bay Regional Planning Council (TBRPC) is the lead applicant but does not have the authority to implement projects in the TSPC MSA. For GHG Reduction Measure #2, TBRPC and Sarasota County will design a subgrant process to award CPRG grant funding to counties and cities within TSPC MSA. Subgrants will be determined based on project cost, the amount of GHG emissions reduced, and benefits to LIDAC communities. TBRPC will subaward to the City of Kissimmee and Winter Park in the OKS MSA in order for them to implement GHG Reduction Measure #2 within their own localities where they have the authority to implement. TBRPC has the authority to contract with nonprofit organizations and will subaward to non-profit organizations within its region to provide wrap-around services for the workforce training and hiring program.

Sarasota County is a Coalition member that represents the NPSB MSA and has the authority to implement GHG Reduction Measure projects in unincorporated Sarasota County only. Sarasota County is working in partnership with TBRPC to design a grant process to award CPRG grant funding as described above. Sarasota County has the authority and will sub-award to municipalities within its MSA that have authority to implement projects. Sarasota County has the authority and will subaward with nonprofits to provide wrap-around services for the workforce training and hiring program.

City of Jacksonville is a Coalition member that represents the JF MSA and has the authority to implement GHG Reduction Measure projects in the City of Jacksonville and Duval County. Jacksonville will sub-award to communities within its MSA with the authority to implement projects. The City has the authority to subaward to non-profits offering wrap-around services for the workforce training and hiring program for the JF MSA.

Orange County is a Coalition member representing the OKS MSA and has the authority to implement GHG Reduction Measure projects within unincorporated Orange County. The County has the authority and will sub-award with the East Central Florida Regional Planning Council to provide grant oversight and with nonprofits to provide wrap-around services for the workforce training and hiring program. Orange County also has the authority to implement a MSA-wide energy efficiency and education program and for an energy efficiency toolkit program.

Osceola County, Seminole County, and the City of Orlando are all Coalition members. They have the authority to implement GHG Reduction Measures within their own municipal boundaries.

Implementation Timeline and Milestones - GHG Reduction Measure #1: Energy Efficiency Education and Tools

1) Project Setup and Capacity Building (July 2024 to April 2025)

- July 2024: Turn in MOAs signed by all Coalition members.

- October 2024: Grant agreement in place with U.S. EPA.

- October 15, 2024: Estimated project start date.

- November 2024: TBRPC hires new outreach staff and/or expands hours of existing staff to design energy efficiency educational programming.

- November 2024: TBRPC signs agreements with Coalition members named in the application.

- Nov. 2024 - Feb. 2024: TBRPC signs agreements with Subawardees named in the application

- December 2024: Coalition members hire grant management and outreach staff.

- January 2025: Identify and partner with nonprofits that serve marginalized community members for advice on how to best outreach to each region's LIDAC population.

- January 2025: Procure a multi-language translation and ADA service for energy efficiency education opportunities and to translate educational material.

- March 2025: Contract with community partners in LIDAC Census Tracts to hold energy efficiency training and store and distribute energy efficiency tool kits.

- May 2025: Purchase EE Tool Kits and REA Toolkits for distribution.

- May 2025: Begin recruitment of trusted local advocates to help disseminate information about educational events and assist with workshops.

2) Initial Education Outreach and Energy Efficiency Implementation (May 2025 to November 2025)

- April 2025: Establish partnerships with community based organizations, nonprofits, and K-12 schools for educational events.

- May 2025: Begin educational workshops with translation and ADA services where EE Tool Kits and REA Toolkits are explained and provided.

- May 2026 - August 2030: Provide 600 educational workshops in trusted community facilities; distribute 1,000  EE Tools Kits, and provide 700 REA Toolkits to LIDAC serving community facilities to be loaned out.

3) Ongoing Reporting & Closeout (October 2025 to September 2030)

- August 2025: Preparation for report to U.S. EPA that quantifies benefits to low-income and disadvantaged communities, including changes in co-pollutant emissions.

- September 2025: Provide a report to U.S. EPA that quantifies benefits to low-income and disadvantaged communities, including changes in co-pollutant emissions.

- May and November 2025 - 2030: Preparation and publication of Semi-Annual Progress Reports summarizing technical progress, accomplishments, and milestones achieved, planned activities for the next six months, a summary of expenditures to date, and progress on community engagement.

- June 2030 - September 2030: Prepare to close out the grant and provide final reports.

- September 2030: Close out grant and final reporting

Implementation Timeline and Milestones - GHG Reduction Measure #2: Large-Scale Solar and High-Performing Buildings for Climate & Community Resilience

1) Project Setup and Capacity Building

- July 2024: Turn in MOAs signed by all Coalition members.

- October 2024: Grant agreement in place with U.S. EPA.

- October 15, 2024: Estimated project start date.

- Nov. 2024 - Feb. 2024: TBRPC signs agreements with subawardees named in the application. December 2024: Hire new program staff or expand the hours of existing program staff.

- December 2024: Coalition members hire grant management and outreach staff.

- January 2025: TBRPC procures marketing and outreach staff to brand SSERC, including translation for marketing outreach toolkits for Coalition members.

2) Workforce Training

- January 2025: SSERC partners with an apprenticeship non-profit to kick start its workforce training and hiring program in solar installation and deployment.

- February 2025: MOUs in place with regional Career Source Centers that expand and support training in LIDAC facilities throughout the four-MSA region.

- June 2025: Begin training for apprenticeship programs in LIDAC buildings.

- July 2025 to August 2030:  Quarterly training  for an apprenticeship program in LIDAC buildings and 120 LIDAC residents trained through the apprenticeship program.

3) Grant and Subgrant Process

- August 2024: Project staff to finalize subaward criteria for JF MSA and OKS MSA and for grant criteria/subaward criteria for TSPC MSA and NPSB MSA.

- September 2024 - November 2025: TSPC  MSA and NPSB MSA release and award subgrants to municipalities for Large-Scale Solar and High-Performing Buildings for Climate & Community Resilience projects in their MSAs.

- October 2024: JF MSA and OKS MSA complete subawards for municipalities in their MSAs for Large-Scale Solar and High-Performing Buildings for Climate & Community Resilience projects in their MSAs.

4) Large-Scale Solar/Energy Retrofits with Solar

- March 2025 - June 2025: Multi-lingual outreach in LIDAC communities to shape final projects in LIDAC communities.

- October 2025-August 2030: 600 energy retrofits in  community facilities.

- October 2025-August 2030: 95 solar installations.

5) Ongoing Reporting & Closeout

- August 2025: Preparation for report to U.S. EPA that quantifies benefits to low-income and disadvantaged communities, including changes in co-pollutant emissions.

- September 2025: Provide a report to U.S. EPA that quantifies benefits to low-income and disadvantaged communities, including changes in co-pollutant emissions.

- May and November 2025 - 2030: Preparation and publication of Semi-Annual Progress Reports summarizing technical progress, accomplishments, and milestones achieved, planned activities for the next six months, a summary of expenditures to date, and progress on community engagement.

- June 2030 - September 2030: Prepare to close out the grant and provide final reports.

- September 2030: Close out grant and final reporting.

IV. Low-income and Disadvantaged Communities

4.1 Community Benefits 
SSERC is developing two GHG implementation measures to benefit LIDAC communities by creating new job opportunities, reducing energy costs, increasing resilience to climate change, and improving health outcomes. At least 80% of CPRG funds will directly benefit LIDAC and Justice40 communities. Because this project geographically comprises 40% of the state’s population, U.S. EPA investment is a unique opportunity to advance equity goals in the state. The project will provide the following direct and indirect benefits:

Affordable Energy/Reducing Energy Burden: Many LIDAC members identify high energy costs as the primary concern and a barrier to financial stability. Many residents experience energy burden (paying over 6% of their annual salary to energy bills) or severe energy burden (over 10%), with communities of color facing the greatest burden. The PCAPs of the four MSAs highlight this burden, with TSPC MSA reporting that 28% of Black households and 27% of Hispanic households experience high energy burden; JF MSA predicting that 49,784 residents are energy burdened; and NPSB MSA predicts LIDAC census tracts, on average, spend 8% of their household income on utilities. Households in Orange, Osceola, and Seminole counties with incomes at or below 30% of the area median income face an energy burden of 10.3%. These households are largely people of color with 48% being Black and 35% being Hispanics.

Higher temperatures and extreme heat will drive inequality in energy-burdened households. Residents in LIDAC census tracts face higher energy burdens because of the condition of their housing. On average, houses in these tracts are 10 years older than the regional average, making them less likely to be efficient. As temperatures increase, these households will spend more of their limited budgets on inefficient cooling systems. NPSB MSA’s PCAP highlights that lower-cost homes are four times more likely to have the highest energy bills per square foot. The Sarasota Manatee Region expects that energy efficiency improvements will reduce annual energy reduction by 1.77 MWh, which will result in an annual household saving of $266.00 (CACSM PCAP 53). While these results were only discussed in NPSB MSA’s PCAP, this pattern is replicated throughout Florida. Reducing utility bills in LIDAC census tracts will significantly impact residents’ lives, freeing up critical resources for essential needs like food and healthcare while helping them prepare for future rising temperatures.

Improving Resilience to Extreme Heat and Community Centers Benefits: Heat-related illnesses and deaths are on the rise in Florida – with 215 deaths directly related to heat recorded from 2010 to 2020. According to the JF MSA’s PCAP, Jacksonville observed an 11.8F degree of temperature difference across the city. Many of the hottest areas were observed in some of the more socially vulnerable communities, including Eastside and New Town. About half of the school properties and 60% of after-school care facilities are in areas highly vulnerable to extreme heat, and 34% of households (30,741 households) with individuals over 65 years old are in highly heat-vulnerable areas (CANFR PCAP, 31).

Exposure to extreme heat was identified as a close second among the top three challenges faced by the community members in the Coalition region. Solar implementation, in addition to energy-efficient retrofits, will lead to a more resilient energy grid and housing stock, protecting residents from extreme heat. Installing Large-scale solar will provide localized energy sources for the power grid when a hurricane or tornado damages distribution power lines.

Implementing solar panels on community buildings will help improve the reliability of shelters from extreme heat, but it will also increase the reliability of these buildings that provide essential services where people work, play, and live. Increased energy efficiency combined with renewable energy use can improve community services throughout the year. LIDAC residents can seek relief from extreme heat and cold in the community buildings. These buildings can provide pre-disaster services, such as sandbag distribution, and post-disaster services, including food, water, phone charging, and communications. When agency-owned facilities invest in renewable energy and energy efficiency measures, the co-benefits of energy cost savings are passed on to the end users, often disproportionately to LIDACs. For example, in Manatee County, the water and sewer facilities are the largest consumers of electricity, and Central Water and Sewer serves the City of North Port’s low-to-moderate income (LMI) communities.

In order to avoid disbenefit, both the NPSB MSA and the TSPC MSA will create a grant process for GHG Reduction Measure #2 that heavily weighs LIDAC benefits and includes the need to perform public outreach and receive community support. The JF MSA will include public outreach and support before final project approval. The OKS MSA selected projects during the PCAP process based upon a community survey, discussing community needs with regional representatives of the LIDAC population, and selecting facilities that  serve LIDAC Communities. Semi-Annual reporting will include the percentage of projects that serve LIDAC communities and residents.

Creating New Jobs and Workforce Training Opportunities: To overcome the current lack of well-trained employees and create a workforce pipeline, project partners will work together to seek partnerships with existing workforce development groups to create a statewide workforce training program and regional programs focused on increasing opportunities for low-income community members in the green economy. Please see section A.3 Potential Risks for the SSERC Project  for a detailed discussion. Not only will the workforce training and wrap-around services help raise disadvantaged community members out of poverty, but will also ensure there is the capacity to implement the GHG Reduction Measures.

Health and Related Benefits: Using the U.S. EPA Avert Tool, SSERC estimates that the implementation of the two GHG Reduction Measures will reduce the following CAPS:  SO2 by 9,160 lbs; NOx  by 47,360 lbs; PM2.5 by 5,420 lbs; VOC by 1,650 lbs; and NH3 by 2,600 lbs. These emissions negatively impact human health, especially in LIDAC areas.  The health benefits from these reductions are highlighted below.  SSERC will track CAP reductions annually using the Avert Tool and report the on-going benefits for LIDAC communities who are most at risk from the impacts of air pollution.

Table 9 — Total Annual Health Benefits of Co-Pollutant Reduction from the GHG Reduction Measures in All Counties.

|  | Change in Incidence | Monetary Value |
| --- | --- | --- |
| Mortality (low/high) | 0.07/0.16 | $691,081/$1,563,737 |
| Nonfatal Heart Attacks (low/high) | 0.008 / 0.074 | $1,274/$11,841 |
| Hospital Admits, All Respiratory | 0.02 | $984 |
| Hospital Admits, Cardiovascular (except heart attacks) | 0.02 | $715 |
| Acute Bronchitis | 0.07 | $43 |
| Upper Respiratory Symptoms | 1.22 | $52 |
| Lower Respiratory Symptoms | 0.86 | $23 |
| Emergency Room Visits, Asthma | 0.03 | $18 |
| Asthma Exacerbation | 1.27 | $94 |
| Minor Restricted Activity Days | 39.9 | $3,500 |
| Work Loss Days | 6.7 | $1,349 |

Please see for the list of CEJST Census Tract IDs for each MSA divided by municipality.

Communities that may be affected by the proposed GHG Reduction Measures are starred.

4.2 Community Engagement
Engagement with LIDAC Communities and Public During GHG Measure Creation: SSERC selected the two GHG Reduction Measures in part because they were identified as high-priority items by LIDAC communities, CBO groups, project stakeholders, and the public from each of the Coalition lead’s community engagement efforts. During public outreach efforts, LIDAC residents in the NPSB MSA identified that the top two overall challenges community members face are: 1) high energy costs and 2) exposure to high heat. Through the creation of their PCAP and previous engagement with LIDAC communities, other Coalition members also report that high energy costs and extreme heat exposure are primary issues in their communities. The two measures, as described, directly address these challenges. The following section summarizes community outreach conducted to choose the GHG Reduction Measures for each PCAP:

a. CACSM PCAP: Community priorities were identified through workshops with community-based organizations with a history of working with LIDAC communities. The approach also helped create a process for feedback and early risk mitigation, anticipating conflicts, and engaging in early conflict resolution to address challenges from the onset of the project. Meeting locations were chosen based on accessibility and connectivity, and virtual meetings were held to accommodate diverse schedules. The team also developed a dedicated project webpage to share project updates. As a part of the website creation, the MSA created a digital survey to improve understanding of the top challenges and community priorities for investment. 280 community members responded to the survey and identified top community challenges.

b. CATB PCAP: The MSA’s community engagement team interacted with local community-based organizations to identify LIDAC communities and establish projects. Community meetings were held in the four counties comprising the MSA. Through these meetings, the need for a central repository for information sharing with these communities was identified, along with the sharing of challenges faced by LIDACs in the TSPC MSA and the building of cross-county relationships. An Advisory Council was subsequently formed to facilitate cross-county communication and discuss community engagement strategies and resources. Engagement continues beyond these meetings through a monthly newsletter and a Facebook Group, allowing ongoing sharing of work throughout the MSA. As an integral part of the approach, the TSPSC MSA is developing a comprehensive mapping and data compilation strategy.

c. ECF PCAP: Project leaders worked with established committees that focus on disadvantaged communities, places, and economic systems. They sought and integrated input from health and equity groups; green, gray, and blue infrastructure organizations; and the business and the economic development community. These outreach efforts defined the drivers of vulnerability in east central Florida, which are accessible on an online dashboard. MSA partners used the CEJEST and EJScreen tools to identify communities with high social vulnerabilities. Partners then integrated their internal planning efforts and past community engagements, allowing them to select projects for the implementation grant that would allow them to execute GHG Reduction Measures quickly.

d. CANFR PCAP: To identify stakeholders, NEFL MSA contacted local elected officials, community organizations, and advocacy organizations known to be interested in clean energy infrastructure and practices. Throughout the creation of their PCAP, they held 15 community outreach events focused on LIDAC residents.

Future and Ongoing Community Engagement: Throughout the implementation of the two GHG Reduction Measures, Coalition members will coordinate with LIDAC community members and the public to accelerate the implementation of the project activities, provide maximum cost-saving benefits to LIDAC residents, advance regional equity initiatives, and ensure transparency throughout the project development. The specific engagement per GHG Reduction Measure is described individually below.

As described in the previous section, each MSA has developed or is developing an outreach and engagement strategy. Depending on their progress status, some MSAs will continue to develop their outreach plan for their PCAP, identifying CBO groups and plans to engage with LIDAC community members. This process is currently underway, and SSERC will improve it throughout the project. Upon grant funding, each of the MSA will publicly post descriptions of the grant status, opportunities, and host an option for community feedback or concern on each of their websites.

GHG Reduction Measure #1: Energy Efficiency Education and Tools: To maximize program reach to LIDAC residents, Coalition members will hold regular community engagement events (such as classes/workshops, school outreach programs, and demonstration events) in disadvantaged areas in trusted and easily accessible public facilities. Locations will be chosen in collaboration with CBO groups and community engagement data. Each event will be well publicized and will offer bi-lingual (English and Spanish) services and offer additional translation and ADA services as needed. The running schedule of all upcoming engagement opportunities will be listed on the MSA’s website. Events will be promoted via social media, community boards, coffee shops, community gathering spaces, flyers, etc.

Once the locations have been identified, the MSA will aim to hold quarterly  community engagement throughout the duration of the project activity. To measure progress and performance, each MSA will keep track of attendance and other data that track the impact of project implementation (such as primary language spoken, residency, and race). CBO leaders who reflect the geographic region’s diversity will host these community engagement events. The SSERC expects to have leaders of various ethnicities, genders, languages, etc. To increase the program's reach, the SSERC project will train and provide stipends to local trusted advocates to engender trust and expand the participation of marginalized residents. Advocates will assist program staff with educational workshops and, where feasible, enable in-home evaluations and installations of minor energy efficiency technologies.

GHG Reduction Measure #2: Large-Scale Solar and High-Performing Buildings for Climate & Community Resilience: Sarasota County and the TBRPC will distribute grant funding to local municipalities in their MSAs based upon a grant process. Criteria in the grant process include how the project will benefit LIDAC residents and how it will require public outreach and community support from LIDAC residents. OKS MSA selected projects based on community input through the PCAP process but will continue to rely upon public input to steer their projects. JF MSA is finalizing projects that were selected during the PCAP process but will rely upon public input while finalizing decisions and completing projects. An important component for all four MSAs to engage with LIDAC members is the program’s workforce training component. Please see section A.3 Potential Risks for the SSERC Project for an in-depth discussion of this program.

5. Job Quality 
A major focus of the SSERC project is to strengthen, integrate, and grow the existing workforce and hiring systems focused on the green economy. SSERC focused first on solar apprenticeships since 57% of the project involves installing solar. Towards this end, the Coalition is partnering with the Florida Solar Energy Center (FSEC) and is in discussion with the local branches of CareerSource Florida (CSF) to expand existing solar apprenticeship programs, provide additional training and hiring opportunities in LIDAC communities, fund wraparound services to encourage participation, and will work with colleges to publicize and promote work opportunities. The facilities that SSERC will retrofit with solar installations will serve as the focal point for training. Please see section A.3 Potential Risks for the SSERC Project for a detailed description of the workforce training and hiring program.

Beyond workforce training, SSERC will integrate job quality into all aspects of the project. To create an incentive for solar installation companies to expand their apprenticeship programs and include LIDAC community members, projects funded with CPRG dollars will require that 50% of new hires by contractors and subcontractors be from LIDAC communities. TBRPC will require that all contracts encourage strong labor standards for all contractors, sub-contractors, and sub-awardees. From developing their PCAPs, Coalition members have a strong understanding of the eight Good Jobs Principles developed by the U.S. Department of Labor and Department of Commerce and how to utilize the Good Jobs Toolkit. A cross-regional team has been established to work on growing the workforce and training program, and the team will integrate the principles and toolkit as they expand the program.

The SSERC Coalition will prioritize partnering with participating employers, contractors, and subcontractors that adopt the following “high roads” labor practices:

- Clear commitments to paying at least the median area income for all workers (where prevailing wage is not required by law).

- Providing family-sustaining benefits and retirement contributions.

- Protecting employees’ rights to freely and fairly join a union and collectively bargain.

- Using Project Labor Agreements or Community Workforce Agreements on construction projects.

- Incorporating labor and job quality standards into procurement activities associated with the measure.

- Developing health and safety plans with workers, including anti-harassment training for workers and management, OSHA training to minimize workplace hazards (e.g., OSHA 10 and OSHA 30), and supplemental health and safety training as needed.

- Using second-chance hiring policies, or the practice of hiring individuals with a criminal record, to expand opportunity for individuals with justice-system involvement.

6. Programmatic Capability and Past Performance

Table 10 — Past Performance

| Project Title | Agency/ Assistance #/ Agreement # | Brief Description of Agreement | Contact |
| --- | --- | --- | --- |
| Gulf of Mexico Program | U.S. EPA/ CFDA 66.475/MX-00D88619 - 0 | Funding to conduct workshops to identify vulnerabilities and resiliency needs throughout the Tampa Bay Region and draft a Regional Resiliency Action Plan. | Jeanne Allen allen.jeanne@epa.gov (228) 679-5892 |
| Partnership Planning Grant | US EDA/CFDA #/ 11.302 ED23ATL3020026 | Funding to maintain and update the Comprehensive Economic Development Strategy and support the region in economic development activities during the grant term. | Gregory Vaday, gvaday@eda.gov (772) 521-4371 |
| Disaster Recovery Coordinator | US EDA/ CFDA 11.307/04-79-07835 | The scope of work funds a Hurricane Ian Disaster Recovery position. | Gregory Vaday gvaday@eda.gov (772) 521-4371 |
| Climate Pollution Reduction Grants | U.S. EPA/ CFDA 66.046/02D57323 | To develop a climate mitigation plan that will support actions to reduce GHG for the TPSPC MSA. | Mary Reynolds reynolds.mary@epa.gov (404) 562-8991 |

The Tampa Bay Regional Planning Council (TBRPC) has over 20 years of experience in managing federal grants and delivering final products and satisfactory reporting on all grants. TBRPC ensures success because it uses a cross-departmental team approach. The Project Manager leads the vision and ensures that pragmatic goals are achieved, the Planning Director oversees internal controls, grant management, and drawdowns, and the Executive Director manages external agreements and oversees the complete project. These key staff members meet weekly to stay aligned on project success and to discuss and work collaboratively on any issues that may hold up project success.

Reporting Success: For the first three grants listed above, all interim and final reports were submitted and deemed successful, all reporting concerning expected outputs and outcomes was timely and approved, and progress on all program goals met expectations. In short, all milestones were achieved, all grant reporting was timely, and draw-down requests were on time and satisfactory. The last grant in Table 9 is a Climate Pollution Reduction Grant that TBRPC was awarded to develop a PCAP and CCAP. While the project is still ongoing, TBROC has submitted approved interim reports, met all expected outputs and outcomes, and is successfully meeting its project goals.

Staff Expertise: The executive leadership for the SSERC Coalition includes the top resilience directors, planners, policy analysts, and other climate specialists in the state. Because the Coalition includes four MSAs, and hence many staff members working on this project, this proposal only mentions the executive leadership:

- Wren Krahl, Executive Director of TBRPC: Wren Krahl will be responsible for staff management, state and local compliance, and contract management. Wren works closely with the TBRPC Chair and Council Members in the overall administration of the Council’s mission. As a SHRM certified Professional in Human Resources (PHR) and a HRCI Certified Professional (CP), her other duties include serving as the Human Resources Officer for the organization as well as overseeing Florida State Record Management requirements.

- Courtney Wright, Senior Planner at TBRPC: Courtney will work with local governments, academic institutions, and non-profit partners to measure GHG emissions and identify opportunities for reductions. Courtney is the Program Manager for the EPA CPRG Program. Courtney assists in the planning and technical support for the Resiliency Coalition through the Regional Resiliency Action Plan and also supports staff with environmental planning and energy-related initiatives. Courtney holds a Master of Arts in Global Sustainability with a concentration in Sustainability Policy. She holds a Leadership in Energy and Environmental Design – Green Associate (LEED GA) accreditation and is also a member of U.S. Green Building Council (USGBC) Florida and USGBC Tampa Bay chapter.

- Carrie Black, Orange County Government Chief Sustainability & Resilience Officer: Carrie Black is the lead for Orange County and the Orlando-Kissimmee-Sanford MSA. She is working with Orange County staff to implement projects, as well as connecting with local governments within the MSA to ensure they successfully implement their identified projects. She has worked 10+ years in sustainability in operations, in both the public and private sector.

- Ashantae Green, Sustainability Manager for the City of Jacksonville:  Ashantae Green is the project lead for the Jacksonville, FL Metro Area MSA CPRG planning grant and will lead the implementation effort. Ashantae, a former elected official, with 10+ years in sustainable design,  construction & serving LIDAC communities, will manage staff, work with local governments, non-profit & academic partners, to implement projects, measure greenhouse gas reductions and deliver on grant deliverables.

- Sara Kane, Sustainability and Resilience Manager at Sarasota County: Sara Kane is the project manager and lead for the North Port-Sarasota-Bradenton, FL MSA CPRG planning grant. She will continue to lead efforts for the implementation grant. She will work with staff, consultants, local governments, academic institutions, and non-profit partners in the region to identify projects, measure GHG emission reductions and ensure services are provided to LIDAC communities. As Sustainability and Resilience Manager for Sarasota County Government, Sara Kane leads a dedicated team equipped with a robust understanding of grant management, energy efficiency, renewable energy, resilience, energy equity, outreach and education.

- Cara Woods Serra, Director of Resiliency at TBRPC: Cara will manage project staff, assist with budget development, and work with regional stakeholders. As Director of Resiliency, Cara leads a team equipped with skills in policy research, climate mitigation planning, and clean energy implementation.

- Sarah Vitale, Planning Director at TBRPC: Sarah Vitale will be responsible for staff management, state and federal compliance, and contract management. Sarah Vitale specializes in urban design visualization, GIS mapping, and 3D modeling, and provides planning and technical support across the Council’s projects and programs.

- Maria Robles, Manager of Administration/Public Information at TBRPC: Maria Robles will oversee public records requests, payroll, and communication strategy. She is trilingual (Spanish, English, and French) and specializes in graphic and website communications. Maria manages the English to Spanish translations for the annual Disaster Planning Guide publication.

7. Budget

7.1 Budget Detail - Please see Budget Narrative for an in-depth overview.

      - Personnel:  $5,497,554

      - Fringe Benefits:  $2,286,023

      - Travel:  $103,510

      - Equipment: $0

      - Supplies: $1,222,167

      - Contractual: $120,061,826

      - Other: $69,381,933

      - Indirect: $1,446,986

Total:  $199,999,999

Expenditure of Awarded Funds: TBRPC is a regional planning council governed by elected county and municipal representatives, gubernatorial appointees, and non-voting ex officio representing state and regional agencies. Its broad membership of leaders provides it with a depth of experience, and it provides regional oversight focused on fostering communication, coordination, and collaboration in identifying and addressing issues and needs regionally. As the lead entity for Clean Air Tampa Bay’s PCAP process, the professional staff has immediate experience in managing U.S. EPA funds.

Approach: TBRPC will subaward to all Coalition members (Sarasota County, Orange County, City of Jacksonville, City of Orlando, Osceola County; Seminole County; and the City of Orlando); successful grantees in the TSPC MSA and NPSB MSA; and to the City of Winter Park and the City of Kissimmee who are included as subawards in the application. As the applicant, TBRPC will have the ultimate responsibility to ensure that grant funding is spent properly and program goals are met in a timely fashion. Towards this end, TBRPC is hiring program staff to oversee grant management for projects within its MSA and also to oversee programmatic goals and grant funding. All Coalition members and subawardees will be required to hire staffing to oversee grant requirements, manage EPA funding, ensure project completion, and complete semi-annual progress reports summarizing technical progress, accomplishments, and milestones achieved, planned activities for the next six months, a summary of expenditures to date, and progress on community engagement. Coalition members will also help guide and advise communities in their MSA as they implement projects and require grant guidance.

MSA leads will be required to appoint a lead at their city or county that will be the main point of contact. An initial meeting with all MSA leads, Coalition members and named subawardees will ensure that group clearly understands goals and responsibilities within the work plan and clear lines of communication. Courtney Wright, Senior Planner for TBRPC, will host quarterly calls with all MSA leads that will include the lead contact or his/her delegate when away from work. These calls will check in on technical progress, accomplishments, and milestones achieved, upcoming activities, a summary of expenditures to date, and progress on community engagement. There will be one annual in person meeting that each MSA lead will host on a rotating basis. This will be a chance for each region to learn from each other and share ideas on how to pursue additional funding and partnerships to further reduce GHG emissions.

The bi-weekly check meetings will allow Courtney to identify problems with projects not remaining on schedule before a six-month progress report. This will allow TBRPC and the Coalition lead to work with a subawardee to address problems and keep their EPA Program Officer up to date on issues.

Controls: For internal controls and grant management, Sarah Vitale, TBRPC Planning Director, will ensure that fiscal records remain in conformance with Uniform Administrative Requirements, Cost Principles and Audit Requirements for Federal Awards; Title 2 CFR Part 200 and 2 CFR Part 1500. Sarah will also review its official award document for additional administrative and programmatic requirements not included in the NOFO and obtain a single audit from an independent auditor. When drawing down funds, Sarah will request only the minimum amounts needed for actual and immediate cash requirements to pay employees, contractors, subrecipients or to satisfy other obligations for allowable costs under this assistance agreement.

For external controls, Wren Krahl, Executive Director, will review subaward agreements to ensure that the recipient must comply with applicable subaward provisions of 2 CFR Part 200, the EPA Subaward Policy, and EPA’s General Term and Condition for Subawards. Wren will also:

- Advise subawardees to have adequate systems in place to comply with 2 CFR 200.331, 2 CFR 200.332 and Section 9.0 of U.S. EPA’s Subaward Policy during post-award monitoring.

- Require that subawardees effectively monitor the performance of subrecipients and include their accomplishments and progress in their semi-annual progress reports.

- Including program-specific terms and conditions relating to subawards in agreements.

Wren will work closely with EPA Program Officers to ensure that all subawardee or subrecipients are approved if they were not named in the application.

7.2 Reasonableness of Costs

All project costs will advance the implementation of the proposed GHG Reduction Measures and are responsive to the goals of the CPRG Program. Appendix A. Budget Spreadsheet & Narrative includes a detailed justification of costs, including a detailed breakout of requested funding for each component of the project scope.